ARS PROJECT TRACKER

Business Requirements Document (BRD)

Version 1.0   •   ARS V2.0   •   2026-05-06

Document Control

| Field | Value |
| --- | --- |
| Title | ARS Project Tracker — BRD |
| Version | 1.0 |
| Status | DRAFT — for one-shot implementation |
| Author | Santosh Kumar (santosh@v2kart.com) |
| Date | 2026-05-06 |
| Module | ARS V2.0 → new module: Project Tracker (PT) |
| Audience | Implementer (Claude Code) + Akash Agarwal (Director) |

1. Executive Summary

The ARS Project Tracker is a new in-app module that lets the V2 team plan, classify, prioritise, and track every change request, feature, bug, or infrastructure task in a single place. It supports unlimited parent → child project hierarchies, phase-based roadmaps (Phase 1 / 2 / 3 / Backlog), priority matrices, status workflows, kanban + phase boards, and a per-user dashboard. It reuses ARS's existing FastAPI + React stack, RBAC, audit logging, and SQL Server backend — no new infrastructure required.

2. Business Objectives

Centralise all V2 change requests in one tool — no more scattered Excel/WhatsApp/email.

Classify work by phase (Phase 1, 2, 3, Backlog, Icebox) and priority (Critical, High, Medium, Low) so urgent items rise to the top automatically.

Support hierarchy: a Project contains Sub-Projects, each Sub-Project contains Tasks. Progress rolls up.

Give every stakeholder real-time visibility into status, blockers, owners, and due dates.

Auto-log every change (status, owner, dates) for full audit traceability.

Integrate with existing ARS users / RBAC — no separate login.

3. Scope

In Scope (MVP + Phase 2 + Phase 3)

Project / Sub-Project / Task CRUD with hierarchy

Status workflow: DRAFT → NOT_STARTED → IN_PROGRESS → BLOCKED / ON_HOLD → COMPLETED / CANCELLED

Priority: CRITICAL, HIGH, MEDIUM, LOW

Phase classification: PHASE_1, PHASE_2, PHASE_3, BACKLOG, ICEBOX

Category / Tags: BUG, FEATURE, ENHANCEMENT, RESEARCH, MAINTENANCE, INFRA + free-form tags

Assignees (multiple), Owner (single), Due Date, Start Date, Estimated/Actual hours

Progress %  — manual or auto-rolled from children

List view (filterable, sortable), Tree view, Kanban (by status), Phase board (by phase)

Project detail page: description, comments, activity log, attachments, dependencies, children

Dashboard with KPIs (open count, overdue, completed-this-week, by phase, by priority)

My Tasks (filtered to current user)

Saved filter views per user

Comments (threaded), Activity log (auto), File attachments, Dependencies (predecessor links)

RBAC: PT_VIEW / PT_CREATE / PT_EDIT / PT_DELETE / PT_ADMIN permissions

Out of Scope (defer to Phase 4+)

Gantt timeline visualisation

Resource capacity planning / utilisation

Time-tracking with start/stop timer

Email or push notifications (in-app activity feed only for MVP)

Burndown / velocity charts

External integrations (Jira, GitHub, Slack)

Mobile app (web-responsive only)

4. Stakeholders & Personas

| Persona | Role | Primary Need |
| --- | --- | --- |
| Director (Akash) | Owner / approver | Roadmap visibility, phase progress, executive dashboard |
| Lead Developer (Santosh) | Architect / planner | Create projects, assign work, classify by phase, track blockers |
| Developer | Doer | See My Tasks, update status, log time, comment |
| Tester / Analyst | Reporter | File bugs, link to features, follow status |
| Super Admin | RBAC manager | Manage permissions, view audit log, archive projects |

5. User Stories

Format: As a <role>, I want to <goal>, so that <benefit>.

| ID | Role | Goal | Benefit |
| --- | --- | --- | --- |
| US-01 | Director | see a phase-grouped roadmap of all projects | I can communicate priorities to the team in one screen |
| US-02 | Director | filter projects by Priority=Critical | I see only the items that need immediate attention |
| US-03 | Lead Dev | create a project with sub-projects and tasks | I can break down work hierarchically |
| US-04 | Lead Dev | classify a project as Phase 2 / Medium priority | I can defer non-urgent work without losing it |
| US-05 | Lead Dev | drag a project between status columns on the kanban | I can update many items quickly |
| US-06 | Developer | see only my open tasks on a 'My Tasks' page | I know what to work on today |
| US-07 | Developer | comment on a project and @mention a teammate | We can have async discussions in context |
| US-08 | Developer | mark a task as Blocked with a reason | Lead Dev can unblock me quickly |
| US-09 | Tester | file a bug under an existing project | Bugs are linked to the feature they affect |
| US-10 | Anyone | see the full activity log of a project | I understand who changed what and when |
| US-11 | Lead Dev | save a custom filter ('My Phase 1 Critical Bugs') | I don't rebuild filters every visit |
| US-12 | Director | see a dashboard tile of overdue items | I can intervene before deadlines slip |
| US-13 | Anyone | attach a screenshot or file to a project | Context lives with the project, not in email |
| US-14 | Lead Dev | set Project B as depending on Project A | B can't start until A is complete |
| US-15 | Super Admin | archive completed projects older than 90 days | The active list stays clean |

6. Functional Requirements

6.1 Project Hierarchy

FR-1.1 A Project record may have a PARENT_ID pointing to another Project record.

FR-1.2 Maximum nesting depth is 3 (Project → Sub-Project → Task). System rejects deeper inserts.

FR-1.3 PROJECT_TYPE auto-set: depth 0 = PROJECT, depth 1 = SUB_PROJECT, depth 2 = TASK.

FR-1.4 Deleting a parent soft-deletes (archives) all descendants.

FR-1.5 Moving a project to a new parent re-validates depth.

6.2 Status Workflow

FR-2.1 Allowed statuses: DRAFT, NOT_STARTED, IN_PROGRESS, BLOCKED, ON_HOLD, COMPLETED, CANCELLED.

FR-2.2 Allowed transitions: any → any (free workflow). UI shows recommended next states.

FR-2.3 When transitioning to COMPLETED, system stamps COMPLETED_DATE = GETDATE() and sets PROGRESS_PCT = 100.

FR-2.4 When transitioning to BLOCKED, the user must enter a blocker reason (saved as a comment).

6.3 Priority & Phase

FR-3.1 PRIORITY ∈ {CRITICAL, HIGH, MEDIUM, LOW}. Default = MEDIUM.

FR-3.2 PHASE ∈ {PHASE_1, PHASE_2, PHASE_3, BACKLOG, ICEBOX}. Default = BACKLOG.

FR-3.3 List & dashboard sort default: PRIORITY DESC, DUE_DATE ASC.

6.4 Progress Calculation

FR-4.1 If AUTO_PROGRESS=1 (default) and the project has children, PROGRESS_PCT = AVG(child.PROGRESS_PCT).

FR-4.2 If AUTO_PROGRESS=0 OR no children, PROGRESS_PCT is user-editable (0..100).

FR-4.3 Recompute on every child status/progress change (handled by service layer).

6.5 Comments

FR-5.1 Any user with PT_VIEW can read comments.

FR-5.2 Any user with PT_VIEW can create top-level or threaded reply comments.

FR-5.3 Users can edit/soft-delete their own comments only (super-admin can edit/delete any).

FR-5.4 Markdown rendering supported (bold, italic, code, links, lists).

6.6 Activity Log

FR-6.1 Every CREATE/UPDATE/DELETE writes a row to PT_ACTIVITY_LOG with old → new diff.

FR-6.2 Activity feed on detail page shows reverse-chronological log + comments inline.

FR-6.3 Tracked fields: STATUS, PRIORITY, PHASE, OWNER_USERNAME, ASSIGNEES, DUE_DATE, PROGRESS_PCT.

6.7 Attachments

FR-7.1 Allowed types: image (png/jpg/gif), pdf, docx, xlsx, csv, txt, log.

FR-7.2 Max file size: 25 MB per file. Stored in backend/uploads/pt/<project_id>/.

FR-7.3 Owner or super-admin can delete; everyone with PT_VIEW can download.

6.8 Dependencies

FR-8.1 A project may have N predecessors (DEPENDS_ON_ID) of type FS (finish-to-start) by default.

FR-8.2 UI warns if user attempts to mark COMPLETED while a predecessor is not COMPLETED — does not block (warning only).

FR-8.3 Cyclic dependencies are rejected (server-side cycle check on insert).

6.9 Filters & Saved Views

FR-9.1 List view supports filters: status, priority, phase, owner, assignee, search-text, tag, due-date range.

FR-9.2 User can save current filter as a named view (PT_SAVED_VIEW) and mark one as default.

FR-9.3 List view supports sort by any column.

6.10 Dashboard

FR-10.1 Tiles: Total Open, Overdue, Completed (last 7 days), My Open, Critical Open.

FR-10.2 Charts: Status distribution (donut), Phase distribution (bar), Priority distribution (bar), Completion trend (line, last 30 days).

FR-10.3 'Top 10 overdue' table.

6.11 RBAC

FR-11.1 New permissions: PT_VIEW, PT_CREATE, PT_EDIT, PT_DELETE, PT_ADMIN.

FR-11.2 PT_VIEW required for all GET endpoints.

FR-11.3 PT_CREATE for POST /projects, PT_EDIT for PUT, PT_DELETE for DELETE.

FR-11.4 PT_ADMIN bypasses owner-only restrictions (e.g. edit any comment, archive bulk).

FR-11.5 SUPER_ADMIN role is granted all PT_* permissions automatically.

7. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-1 | Performance | List page loads ≤ 1s for 500 projects with default filters. |
| NFR-2 | Performance | Detail page loads ≤ 800ms (including 50 comments + 50 activity rows). |
| NFR-3 | Scale | Support 10,000 projects, 100,000 activity rows, 50 concurrent users. |
| NFR-4 | Security | All endpoints require JWT auth via existing get_current_user dependency. |
| NFR-5 | Audit | Activity log is append-only; no UPDATE/DELETE allowed by app code. |
| NFR-6 | Reliability | Soft delete only (IS_ARCHIVED=1); hard delete requires PT_ADMIN + confirmation. |
| NFR-7 | Usability | Mobile-responsive (works on tablet ≥ 768 px wide). |
| NFR-8 | Maintainability | Code mirrors existing ARS conventions (FastAPI/SQLAlchemy/Pydantic, React functional + hooks). |
| NFR-9 | Logging | All POST/PUT/DELETE write a loguru INFO line with batch_id, actor, project_id. |
| NFR-10 | Backward compat | No changes to existing tables; PT_* tables are net-new. |

8. Data Model

All tables created in the rep_data database (same as other ARS tables). Schema script lives at backend/sql/pt_schema.sql.

8.1 PT_PROJECT (main hierarchy table)

CREATE TABLE PT_PROJECT (
    PROJECT_ID         INT IDENTITY(1,1) PRIMARY KEY,
    PARENT_ID          INT NULL,
    PROJECT_CODE       NVARCHAR(50) NOT NULL UNIQUE,
    NAME               NVARCHAR(255) NOT NULL,
    DESCRIPTION        NVARCHAR(MAX),
    PROJECT_TYPE       NVARCHAR(20) NOT NULL,    -- PROJECT|SUB_PROJECT|TASK
    STATUS             NVARCHAR(30) NOT NULL,    -- DRAFT|NOT_STARTED|IN_PROGRESS|BLOCKED|ON_HOLD|COMPLETED|CANCELLED
    PRIORITY           NVARCHAR(20) NOT NULL,    -- CRITICAL|HIGH|MEDIUM|LOW
    PHASE              NVARCHAR(20),             -- PHASE_1|PHASE_2|PHASE_3|BACKLOG|ICEBOX
    CATEGORY           NVARCHAR(30),             -- BUG|FEATURE|ENHANCEMENT|RESEARCH|MAINTENANCE|INFRA
    TAGS               NVARCHAR(500),
    OWNER_USERNAME     NVARCHAR(100),
    ASSIGNEES          NVARCHAR(MAX),            -- JSON array of usernames
    PROGRESS_PCT       INT NOT NULL DEFAULT 0,
    AUTO_PROGRESS      BIT NOT NULL DEFAULT 1,
    START_DATE         DATE,
    DUE_DATE           DATE,
    COMPLETED_DATE     DATETIME,
    ESTIMATED_HOURS    FLOAT,
    ACTUAL_HOURS       FLOAT,
    SORT_ORDER         INT NOT NULL DEFAULT 0,
    IS_ARCHIVED        BIT NOT NULL DEFAULT 0,
    CREATED_BY         NVARCHAR(100),
    CREATED_AT         DATETIME NOT NULL DEFAULT GETDATE(),
    UPDATED_BY         NVARCHAR(100),
    UPDATED_AT         DATETIME NOT NULL DEFAULT GETDATE(),
    CONSTRAINT FK_PT_PROJECT_PARENT
        FOREIGN KEY (PARENT_ID) REFERENCES PT_PROJECT(PROJECT_ID)
);
CREATE INDEX IX_PT_PROJECT_PARENT ON PT_PROJECT(PARENT_ID);
CREATE INDEX IX_PT_PROJECT_STATUS ON PT_PROJECT(STATUS, IS_ARCHIVED);
CREATE INDEX IX_PT_PROJECT_PHASE  ON PT_PROJECT(PHASE,  IS_ARCHIVED);
CREATE INDEX IX_PT_PROJECT_OWNER  ON PT_PROJECT(OWNER_USERNAME);
CREATE INDEX IX_PT_PROJECT_DUE    ON PT_PROJECT(DUE_DATE);

8.2 PT_COMMENT (threaded discussion)

CREATE TABLE PT_COMMENT (
    COMMENT_ID         INT IDENTITY(1,1) PRIMARY KEY,
    PROJECT_ID         INT NOT NULL,
    PARENT_COMMENT_ID  INT NULL,
    COMMENT_TEXT       NVARCHAR(MAX) NOT NULL,
    CREATED_BY         NVARCHAR(100) NOT NULL,
    CREATED_AT         DATETIME NOT NULL DEFAULT GETDATE(),
    EDITED_AT          DATETIME,
    IS_DELETED         BIT NOT NULL DEFAULT 0,
    CONSTRAINT FK_PT_COMMENT_PROJECT
        FOREIGN KEY (PROJECT_ID) REFERENCES PT_PROJECT(PROJECT_ID)
);
CREATE INDEX IX_PT_COMMENT_PROJECT ON PT_COMMENT(PROJECT_ID, CREATED_AT DESC);

8.3 PT_ACTIVITY_LOG (audit, append-only)

CREATE TABLE PT_ACTIVITY_LOG (
    ACTIVITY_ID        INT IDENTITY(1,1) PRIMARY KEY,
    PROJECT_ID         INT NOT NULL,
    ACTIVITY_TYPE      NVARCHAR(50) NOT NULL,    -- CREATED|FIELD_CHANGED|COMMENT_ADDED|ATTACHMENT_ADDED|...
    FIELD_NAME         NVARCHAR(100),
    OLD_VALUE          NVARCHAR(MAX),
    NEW_VALUE          NVARCHAR(MAX),
    ACTOR              NVARCHAR(100) NOT NULL,
    CREATED_AT         DATETIME NOT NULL DEFAULT GETDATE(),
    DETAILS            NVARCHAR(MAX)             -- JSON for extra context
);
CREATE INDEX IX_PT_ACTIVITY_PROJECT ON PT_ACTIVITY_LOG(PROJECT_ID, CREATED_AT DESC);

8.4 PT_ATTACHMENT

CREATE TABLE PT_ATTACHMENT (
    ATTACHMENT_ID      INT IDENTITY(1,1) PRIMARY KEY,
    PROJECT_ID         INT NOT NULL,
    FILE_NAME          NVARCHAR(255) NOT NULL,
    FILE_PATH          NVARCHAR(500) NOT NULL,
    FILE_SIZE          BIGINT,
    MIME_TYPE          NVARCHAR(100),
    UPLOADED_BY        NVARCHAR(100),
    UPLOADED_AT        DATETIME NOT NULL DEFAULT GETDATE(),
    CONSTRAINT FK_PT_ATTACHMENT_PROJECT
        FOREIGN KEY (PROJECT_ID) REFERENCES PT_PROJECT(PROJECT_ID)
);

8.5 PT_DEPENDENCY

CREATE TABLE PT_DEPENDENCY (
    DEPENDENCY_ID      INT IDENTITY(1,1) PRIMARY KEY,
    PROJECT_ID         INT NOT NULL,             -- successor
    DEPENDS_ON_ID      INT NOT NULL,             -- predecessor
    DEP_TYPE           NVARCHAR(20) NOT NULL DEFAULT 'FS',
    CREATED_BY         NVARCHAR(100),
    CREATED_AT         DATETIME NOT NULL DEFAULT GETDATE(),
    CONSTRAINT UQ_PT_DEP UNIQUE (PROJECT_ID, DEPENDS_ON_ID)
);

8.6 PT_SAVED_VIEW

CREATE TABLE PT_SAVED_VIEW (
    VIEW_ID            INT IDENTITY(1,1) PRIMARY KEY,
    USERNAME           NVARCHAR(100) NOT NULL,
    NAME               NVARCHAR(100) NOT NULL,
    FILTER_JSON        NVARCHAR(MAX) NOT NULL,
    IS_DEFAULT         BIT NOT NULL DEFAULT 0,
    CREATED_AT         DATETIME NOT NULL DEFAULT GETDATE()
);

9. API Specification

Base path: /api/v1/pt/  •  All endpoints require JWT (existing get_current_user dependency).

9.1 Project endpoints

| Method | Path | Permission | Purpose |
| --- | --- | --- | --- |
| POST | /projects | PT_CREATE | Create project (auto-derives PROJECT_TYPE from depth) |
| GET | /projects | PT_VIEW | List with filters: status, priority, phase, owner, assignee, q (search), tag, parent_id, due_before, due_after |
| GET | /projects/tree | PT_VIEW | Hierarchical JSON: roots with nested children |
| GET | /projects/{id} | PT_VIEW | Full detail incl. children/comments/activity counts |
| PUT | /projects/{id} | PT_EDIT | Update fields; auto-write activity rows for diffs |
| DELETE | /projects/{id} | PT_DELETE | Soft delete (IS_ARCHIVED=1) cascading to descendants |
| POST | /projects/{id}/move | PT_EDIT | Body: {new_parent_id}. Validates depth ≤ 3 |
| POST | /projects/{id}/duplicate | PT_CREATE | Clone with name + ' (copy)' and reset status to DRAFT |
| POST | /projects/bulk-update | PT_EDIT | Body: {ids: [], updates: {…}}. Bulk patch |
| GET | /projects/{id}/children | PT_VIEW | Direct children only |
| GET | /projects/{id}/ancestors | PT_VIEW | Breadcrumb chain to root |

9.2 Comments / Activity / Attachments / Dependencies

| Method | Path | Permission | Purpose |
| --- | --- | --- | --- |
| GET | /projects/{id}/comments | PT_VIEW | Threaded list |
| POST | /projects/{id}/comments | PT_VIEW | Body: {text, parent_comment_id?} |
| PUT | /comments/{cid} | PT_VIEW | Edit own (or PT_ADMIN) |
| DELETE | /comments/{cid} | PT_VIEW | Soft delete own (or PT_ADMIN) |
| GET | /projects/{id}/activity | PT_VIEW | Reverse-chronological log |
| POST | /projects/{id}/attachments | PT_EDIT | multipart/form-data; max 25 MB |
| GET | /projects/{id}/attachments | PT_VIEW | List metadata |
| GET | /attachments/{aid}/download | PT_VIEW | Streamed file |
| DELETE | /attachments/{aid} | PT_EDIT | Owner or PT_ADMIN |
| POST | /dependencies | PT_EDIT | Body: {project_id, depends_on_id}; cycle check |
| DELETE | /dependencies/{did} | PT_EDIT | Remove edge |
| GET | /projects/{id}/dependencies | PT_VIEW | Predecessors + successors |

9.3 Dashboard / Reports / Saved Views

| Method | Path | Permission | Purpose |
| --- | --- | --- | --- |
| GET | /dashboard | PT_VIEW | KPI tiles + charts payload |
| GET | /my-work | PT_VIEW | Current user's open assignments |
| GET | /board | PT_VIEW | Kanban — grouped by status |
| GET | /phases | PT_VIEW | Phase board — grouped by PHASE |
| GET | /reports/overdue | PT_VIEW | DUE_DATE < today AND status not COMPLETED/CANCELLED |
| GET | /reports/by-priority | PT_VIEW | Counts/sums grouped by priority |
| GET | /views | PT_VIEW | User's saved views |
| POST | /views | PT_VIEW | Body: {name, filter_json, is_default} |
| DELETE | /views/{vid} | PT_VIEW | Owner or PT_ADMIN |

9.4 Sample Pydantic schemas

class ProjectCreate(BaseModel):
    parent_id: Optional[int] = None
    name: str = Field(..., min_length=1, max_length=255)
    description: Optional[str] = None
    status: Literal['DRAFT','NOT_STARTED','IN_PROGRESS','BLOCKED','ON_HOLD',
                    'COMPLETED','CANCELLED'] = 'NOT_STARTED'
    priority: Literal['CRITICAL','HIGH','MEDIUM','LOW'] = 'MEDIUM'
    phase: Optional[Literal['PHASE_1','PHASE_2','PHASE_3','BACKLOG','ICEBOX']] = 'BACKLOG'
    category: Optional[str] = None
    tags: Optional[List[str]] = None
    owner_username: Optional[str] = None
    assignees: Optional[List[str]] = None
    start_date: Optional[date] = None
    due_date: Optional[date] = None
    estimated_hours: Optional[float] = None

class ProjectUpdate(BaseModel):
    # All fields optional — PATCH semantics
    name: Optional[str] = None
    description: Optional[str] = None
    status: Optional[str] = None
    priority: Optional[str] = None
    phase: Optional[str] = None
    progress_pct: Optional[int] = Field(None, ge=0, le=100)
    # ... etc

class ProjectOut(BaseModel):
    project_id: int
    project_code: str
    parent_id: Optional[int]
    name: str
    status: str
    priority: str
    phase: Optional[str]
    progress_pct: int
    owner_username: Optional[str]
    assignees: List[str]
    due_date: Optional[date]
    children_count: int
    comments_count: int
    is_overdue: bool
    created_at: datetime

10. UI / UX Layout

Reuses ARS design system (purple #4F46E5, slate textures, Inter font, lucide-react icons). All pages mobile-responsive ≥ 768 px.

10.1 Navigation

New sidebar section 'Project Tracker' with sub-items:

Dashboard

All Projects (list + tree toggle)

Kanban Board

Phase Board

My Tasks

10.2 Page wireframes

| Page | Layout |
| --- | --- |
| Dashboard | Top: 5 KPI tiles. Mid: 3 donut/bar charts. Bottom: 'Top 10 Overdue' table. |
| Projects List | Filter bar (status/priority/phase/owner/search) + saved-view dropdown. Table: code ¦ name (indented for hierarchy) ¦ status badge ¦ priority chip ¦ phase chip ¦ owner ¦ due ¦ progress bar. Bulk-select checkbox column. |
| Project Detail | Header: code, name, status, priority, phase, due, owner, progress. Tabs: Overview ¦ Sub-projects ¦ Comments ¦ Activity ¦ Attachments ¦ Dependencies. |
| Create / Edit | Modal or full-page form: Name (req), Description (markdown), Status, Priority, Phase, Category, Tags, Owner (user select), Assignees (multi user select), Start, Due, Estimated Hours, Parent (project picker). |
| Kanban Board | 5 columns (NOT_STARTED, IN_PROGRESS, BLOCKED, ON_HOLD, COMPLETED). Drag card between columns → status update. WIP limit indicator per column. |
| Phase Board | 5 columns (PHASE_1, PHASE_2, PHASE_3, BACKLOG, ICEBOX). Drag card between phases. Tile colour = priority. |
| My Tasks | Same as list but pre-filtered to assignees CONTAINS current user, status NOT IN (COMPLETED, CANCELLED). Sort by due date. |

10.3 Status & Priority Visual Conventions

| Token | Colour | Usage |
| --- | --- | --- |
| CRITICAL | #DC2626 (red) | Priority chip |
| HIGH | #EA580C (orange) | Priority chip |
| MEDIUM | #CA8A04 (yellow) | Priority chip |
| LOW | #16A34A (green) | Priority chip |
| IN_PROGRESS | #2563EB (blue) | Status badge |
| BLOCKED | #DC2626 (red) | Status badge |
| ON_HOLD | #6B7280 (grey) | Status badge |
| COMPLETED | #16A34A (green) | Status badge |
| CANCELLED | #9CA3AF (slate) | Status badge |

11. Implementation Phases

Phase 1 — MVP (target: ~2 days of single-shot Claude work)

DB schema script (backend/sql/pt_schema.sql) executed on rep_data

Backend models, schemas, service, endpoints for Project CRUD + hierarchy

Backend RBAC permissions seeded (PT_VIEW/CREATE/EDIT/DELETE/ADMIN) for SUPER_ADMIN

Frontend: Sidebar entry + 3 pages (Dashboard, List, Detail) + Create/Edit modal

Frontend api.js wrapper at frontend/src/services/pt_api.js

Phase 2 — Boards + Comments + Activity

Kanban board page with drag-and-drop

Phase board page

Comments tab with threaded UI

Activity log auto-recording on every PUT

My Tasks page

Phase 3 — Attachments + Dependencies + Saved Views

Attachments upload/download/delete

Dependencies UI + cycle check

Saved filter views per user

Bulk update

Reports (overdue, by priority)

Phase 4 — Notifications & advanced (deferred)

Email/in-app notifications on assignment, comment, status change

Gantt timeline

Calendar view

Export to Excel

Time tracking / burndown

12. File Structure (one-shot scaffold)

Backend

backend/
├── sql/
│   └── pt_schema.sql                  # NEW — 6 tables + indexes
├── app/
│   ├── models/
│   │   └── pt.py                      # NEW — SQLAlchemy ORM (Project, Comment, Activity, Attachment, Dependency, SavedView)
│   ├── schemas/
│   │   └── pt.py                      # NEW — Pydantic schemas (Create/Update/Out for each)
│   ├── services/
│   │   └── pt_service.py              # NEW — business logic (depth check, progress rollup, activity logging, cycle check)
│   ├── api/v1/
│   │   ├── endpoints/
│   │   │   └── pt.py                  # NEW — all PT routes
│   │   └── router.py                  # MODIFIED — register pt router
│   └── security/
│       └── permissions.py             # MODIFIED — add PT_* permission constants

Frontend

frontend/src/
├── pages/pt/
│   ├── DashboardPage.jsx              # NEW
│   ├── ProjectsListPage.jsx           # NEW
│   ├── ProjectDetailPage.jsx          # NEW
│   ├── BoardPage.jsx                  # NEW (kanban)
│   ├── PhasesPage.jsx                 # NEW
│   └── MyTasksPage.jsx                # NEW
├── components/pt/
│   ├── ProjectTree.jsx                # NEW
│   ├── ProjectCard.jsx                # NEW (used in board + list)
│   ├── ProjectForm.jsx                # NEW (create/edit modal)
│   ├── StatusBadge.jsx                # NEW
│   ├── PriorityChip.jsx               # NEW
│   ├── PhaseChip.jsx                  # NEW
│   ├── CommentThread.jsx              # NEW
│   ├── ActivityFeed.jsx               # NEW
│   └── AttachmentList.jsx             # NEW
├── services/
│   └── pt_api.js                      # NEW — fetch wrappers
├── App.jsx                            # MODIFIED — add /pt/* routes
└── components/layout/Sidebar.jsx      # MODIFIED — add Project Tracker section

13. Acceptance Criteria

| ID | Acceptance Criterion |
| --- | --- |
| AC-01 | User can create a Phase 1 / Critical / IN_PROGRESS project with one parent + 2 children. Detail page shows all 3 levels. |
| AC-02 | Setting child to COMPLETED auto-recomputes parent PROGRESS_PCT (e.g. 1 of 2 children done → 50%). |
| AC-03 | List page filtered by Phase=PHASE_1 + Priority=CRITICAL returns only matching rows. |
| AC-04 | Kanban: dragging a card from IN_PROGRESS to BLOCKED prompts for blocker reason; comment is saved automatically. |
| AC-05 | Activity tab shows 'Santosh changed Status from IN_PROGRESS to BLOCKED at 2026-05-06 14:23'. |
| AC-06 | User without PT_EDIT cannot see Edit / Delete buttons; PUT endpoint returns 403. |
| AC-07 | Overdue dashboard tile counts only items with DUE_DATE < today AND status NOT IN (COMPLETED, CANCELLED). |
| AC-08 | Cyclic dependency attempt (A → B → A) returns 400 with clear error. |
| AC-09 | Soft-deleted project hides from default list; super-admin Archive view shows it; restore works. |
| AC-10 | Saved view 'My P1 Critical' persists across sessions and applies on next visit. |
| AC-11 | Page works on tablet (≥ 768 px) — sidebar collapses, table scrolls horizontally. |
| AC-12 | Backend handles 1000 projects in list endpoint in ≤ 1 s end-to-end. |

14. Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Hierarchy depth abuse | Medium | Medium | Hard depth cap (3) enforced server-side; UI hides 'Add Child' on TASK rows. |
| Activity log table grows unboundedly | Medium | High | Add archival job (move > 1 year to PT_ACTIVITY_LOG_HISTORY). |
| Attachment storage fills disk | High | Medium | Per-project quota (200 MB) + total cap; warn user > 80%. |
| Cycle in dependencies | Medium | Low | Server-side cycle check on every POST /dependencies. |
| RBAC bypass | High | Low | All endpoints route through Depends(RequirePermissions([…])) — covered by existing tests. |
| Concurrent edits | Low | Medium | Optimistic UPDATED_AT check; 409 on stale write; UI offers reload. |

15. Migration & Rollout Plan

Step 1: Run pt_schema.sql against rep_data on hopc560 (idempotent — wraps each CREATE in IF NOT EXISTS).

Step 2: Seed PT_* permissions into ARS_permission table; assign to SUPER_ADMIN role.

Step 3: Deploy backend (zip-deploy to ars-v2retail-api). Smoke-test /pt/dashboard.

Step 4: Deploy frontend (npm run build → static folder).

Step 5: Demo session with Director (Akash) to seed first 5 real projects.

Step 6: Train team in 30-min walkthrough; share short video.

No data migration needed — net-new module. No down-time required.

16. Testing Plan

Backend (pytest)

Unit: ProjectService.create / update / delete / move / progress rollup / cycle check

Integration: full CRUD via TestClient, RBAC denial paths, hierarchy depth limit

Performance: seed 1000 projects, assert list endpoint < 1s

Frontend (manual + Cypress optional)

Smoke: each page loads without console errors

Flows: create → assign → move kanban → comment → mark complete → see in dashboard

Responsive: tablet breakpoint sanity check

17. Open Questions (to confirm before build)

Q1: Should hierarchy go deeper than 3 levels? (Default: NO — keep simple.)

Q2: Markdown vs rich-text for description/comments? (Default: Markdown, simpler.)

Q3: Default phase for new projects — BACKLOG or PHASE_1? (Default: BACKLOG.)

Q4: Email notifications in MVP or Phase 4? (Default: Phase 4.)

Q5: Allow editing past activity log entries by SUPER_ADMIN? (Default: NO — append-only.)

18. Sign-off

Approved by:  ________________________________   Director (Akash Agarwal)        Date: ____________

Approved by:  ________________________________   Lead Developer (Santosh Kumar)  Date: ____________

Appendix A — Sample Seed Projects

Suggested first 5 projects to populate the system on day 1, demonstrating the classification model:

| # | Name | Phase | Priority | Category |
| --- | --- | --- | --- | --- |
| 1 | ARS V2 Production Stabilisation | PHASE_1 | CRITICAL | MAINTENANCE |
| 2 | Listing Engine Pandas Refactor | PHASE_1 | HIGH | ENHANCEMENT |
| 3 | OPT_TYPE Filter Feature | PHASE_1 | MEDIUM | FEATURE |
| 4 | Project Tracker Module (this BRD) | PHASE_2 | HIGH | FEATURE |
| 5 | Mobile Field-Ops App | PHASE_3 | LOW | RESEARCH |

Appendix B — Sample SQL Queries

All overdue Phase 1 critical items

SELECT PROJECT_CODE, NAME, OWNER_USERNAME, DUE_DATE,
       DATEDIFF(day, DUE_DATE, GETDATE()) AS days_overdue
FROM PT_PROJECT
WHERE IS_ARCHIVED = 0
  AND PHASE = 'PHASE_1'
  AND PRIORITY = 'CRITICAL'
  AND STATUS NOT IN ('COMPLETED', 'CANCELLED')
  AND DUE_DATE < CAST(GETDATE() AS DATE)
ORDER BY days_overdue DESC;

Auto progress rollup for one parent

;WITH ChildAvg AS (
    SELECT PARENT_ID, AVG(CAST(PROGRESS_PCT AS FLOAT)) AS avg_pct
    FROM PT_PROJECT
    WHERE IS_ARCHIVED = 0 AND PARENT_ID = @parent_id
    GROUP BY PARENT_ID
)
UPDATE p
SET p.PROGRESS_PCT = CAST(c.avg_pct AS INT),
    p.UPDATED_AT   = GETDATE()
FROM PT_PROJECT p
INNER JOIN ChildAvg c ON c.PARENT_ID = p.PROJECT_ID
WHERE p.AUTO_PROGRESS = 1;

Cycle check on insert dependency (A → B; check B doesn't already reach A)

;WITH Reach AS (
    SELECT PROJECT_ID, DEPENDS_ON_ID FROM PT_DEPENDENCY WHERE PROJECT_ID = @b
    UNION ALL
    SELECT d.PROJECT_ID, d.DEPENDS_ON_ID
    FROM PT_DEPENDENCY d
    INNER JOIN Reach r ON d.PROJECT_ID = r.DEPENDS_ON_ID
)
SELECT 1 WHERE EXISTS (SELECT 1 FROM Reach WHERE DEPENDS_ON_ID = @a);
-- if any row returned → cycle, reject